## Slide 1: PolliNet Architecture

## Slide 2: Metting decisions
Aug 26th 2019

## Slide 3
Scout Code | Description | Pollinators code | Description | Control Computer(CC) | Description
Image recognition model and Task report. | Recognizes flowers, computes their coordinates and sends a new task* to the CC. | Task Response | Listen to tasks from the CC, receives a Task and goes to the coordinates to perform | Task Queue | Maintain a queue of Task received from Scout drone.
Autonomous navigation** | TBD | Status Updates | CC must know if pollinators are busy or available ? | Status | Which pollinator is busy/available?
Control Computer time out response | If CC does not respond to Tasks return to home coordinates. | CC time out response | If pollinator does not receive a task in 5 min return home. | Send Pollinators to a Task | Given a Task send closest available pollinator
Displacement limit rules*** | Drone must not go more than x meter in any direction from home coordinates. | Pollination action (video) | Once at the Task coordinates, use on-board video to pollinate | Graphical 2D plot of target coordinates | Where are the flowers at****
* A Task is data that contains (LAT, LONG, HIGHT) ** Randomized Rule Base Navigation or Video data navigation *** x will be determined by hardware limitations. **** Not a critical requirement.

## Slide 4: Randomized Rule Base Nav?

## Slide 7: Challenge (Precision) 20 meters change in LAT is about 0.00018 degree change

## Slide 8: Challenge (Triangulation)
Maybe move until flower drone is right on top of flower ?? Once a flower is identified (Video data takes over the nav).

## Slide 9: Challenge (Pollination) Video Control Nav

## Slide 10: More challenges a priori ?

## Slide 11: Condition of Success for Software
10% Review:
1. CV Model recognizes flowers from bird view.
2. Scout drone onboard PI can communicate with CC.
3. Successful Test of drone and CC communicating Task data (without drone).
30% Review: (Need a flying drone at this time).
1. Scout drone can explore autonomously.
2. Scout drone return home if CC communication fails.
3. Scout follows displacement limit rules.
50% Review:
1. Pollinators onboard PI can communicate with CC.
2. Pollinator seeds Status to CC.
3. Pollinator recognizes if CC timed out.
70% Review: (Pollinator drone flying at this time).
1. Pollinators goes to the Task coordinates.
2. Pollinator can pollinate (Video guided nav).
3. Pollinator recognizes if CC timed out and returns home.
100% Review:
1. Integration Test (Go out and test if everything works)